# CLMS Data Conversion Report - Final

PHSA — Oracle Fusion Cloud Enterprise Contracts (CLMS)

| Prepared by | Attain Solutions Inc. |
| --- | --- |
| Date | 2026-05-11 |
| Version | 1.0 — Initial version |
| Status | Final |
| Target system | Oracle Fusion Cloud — Enterprise Contracts, PROD pod iaequp.fa.ocs.oraclecloud.com |

# Document Control

## Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 2026-05-11 | Attain Solutions Inc. | Initial version. |

## Related documents and source artifacts

| Item | Location / reference |
| --- | --- |
| Per-line contract-document load status | doc/LAST_BATCH_FILES-final-status-2026-05-11.csv (Appendix C) |
| Appendix A — blocked contracts and their inactive supplier contact | doc/appendix-a-blocked-contracts.csv |
| Appendix B — contract numbers not found in Oracle | doc/appendix-b-contracts-not-found.csv |
| Appendix E — party/contact insertion exceptions (step 9) | doc/Supplier-Contacts-FAILED.csv |
| PHSA CLMS Data Loader Guide — per-script reference | doc/PHSA-CLMS-Data-Loader-Guide.md (Appendix D) |
| API endpoint inventory (source) | doc/API-ENDPOINTS.md |
| Contract-load batch input | input/LAST_BATCH_LOAD.csv — 1,625 contracts |
| Document-load batch input | input/LAST_BATCH_FILES.csv — 1,111 lines |
| Internal-contact crosswalk report (BI Publisher) | /Custom/PHSA/Suppliers/Interfaces/PARTY_CONTACT_ID_CROSSWALK.xdo |

# Table of Contents

Right-click and choose "Update Field" to build the table of contents.

# 1. Introduction

## 1.1 Purpose

This report documents the data conversion of PHSA contract records and contract documents into Oracle Fusion Cloud — Enterprise Contracts (CLMS), PROD environment. It records the conversion approach, the process steps that were executed, the results of each load, a full reconciliation of source records against the target system, and the outstanding items that require PHSA business or Oracle administrator action. It is intended both as a sign-off record for the conversion and as a reference for whoever maintains or re-runs any part of the pipeline.

This report covers the last batch of contracts, provided by PHSA after go-live (input/LAST_BATCH_LOAD.csv — 1,625 contracts — plus the accompanying contract-document batch). Earlier batches were loaded with a different toolset.

A second reason for this report is that this batch was loaded with a new set of loader scripts. Earlier loads were run through an n8n workflow; for this load the import scripts were rewritten from scratch — as a standalone, plainly-readable set of scripts — to satisfy PHSA's request to be given copies of the contract-loading scripts. Section 1.5 gives a brief description, the platform requirements, and how to run them; the full per-script reference is the *PHSA CLMS Data Loader Guide* (doc/PHSA-CLMS-Data-Loader-Guide.md, Appendix D).

## 1.2 Scope

Two related workstreams are covered:

- Contract conversion — creating the contract headers, properties, parties/contacts, then driving each contract through Oracle's approval and e-signature workflow so it becomes ACTIVE. Source: input/LAST_BATCH_LOAD.csv (1,625 contracts).

- Contract document load — uploading the source files (contract documents, supporting documents) from the network share and attaching them to the matching contracts in Oracle. Source: input/LAST_BATCH_FILES.csv (1,111 contract-folder lines).

Out of scope: the upstream extraction/cleansing of the source CSVs themselves, and any PHSA-side master-data remediation (e.g. reactivating supplier contacts), which is identified here but performed by PHSA / the Oracle administrator.

## 1.3 Target environment

| Item | Value |
| --- | --- |
| Application | Oracle Fusion Cloud — Enterprise Contracts (CLMS) |
| Pod | iaequp.fa.ocs.oraclecloud.com (PROD) |
| REST API base path | /fscmRestApi/resources/11.13.18.05 |
| Authentication | HTTP Basic — service account CONVERSION |
| Org / Legal entity (contracts created against) | OrgId = 300000004527105, LegalEntityId = 300000004643005 |

## 1.4 Glossary

| Term | Meaning |
| --- | --- |
| CLMS | Contract Lifecycle Management — the PHSA name for the Oracle Fusion Enterprise Contracts module |
| StsCode | Oracle contract status code: DRAFT → PENDING_APPROVAL → APPROVED → PENDING_SIGNATURE → SIGNED → ACTIVE; also PENDING_ACCEPTANCE, EXPIRED |
| ADF custom action | An Oracle REST "action" sub-resource (e.g. .../action/sign); requires Content-Type: application/vnd.oracle.adf.action+json and takes no request body |
| BPM | Oracle's business-process workflow engine that runs contract approvals asynchronously |
| Header DFF / ContractHeaderFlexfieldVA | The descriptive flexfield child collection on a contract — holds PHSA fields such as contractExecutionApproved, phsaCMTeam, phsaCategory1/2/3 |
| ContractProperties_c | A PHSA custom EFF object linked to each contract, auto-created by Oracle when the contract is created |
| Supplier contact | A contact on the contract's Parties tab in the SUPPLIER role; if the underlying supplier-contact record is inactive, contract validation fails |
| n8n | A workflow-automation tool used for earlier PHSA contract loads; superseded for this batch by the standalone loader scripts described below |

## 1.5 The loader scripts

For this batch the import was performed by a purpose-built set of scripts — rewritten from scratch (replacing the earlier n8n workflow) so that PHSA has a self-contained, readable copy of the contract-loading logic. They live in this repository, one numbered folder per step; the leading numbers are execution order, not version numbers.

What they do. Each step is a small, standalone, idempotent script that reads a CSV (and/or queries Oracle), performs one job — transform a column, validate values, resolve an id, create a contract, add properties, add contacts, upload documents, submit for approval, sign — and writes a result/log CSV. Because each step records per-record success/failure, any step can be re-run against its own output to retry only what failed. They cover the full pipeline: contract header creation (steps 1–7), contract properties (step 8), parties/contacts (step 9), contract-document upload (steps 10–11), and the approval/signature workflow (steps 12–13), plus a few cleanup utilities.

Platform.

| Component | Requirement |
| --- | --- |
| Steps 1–9, 12, 13 (and DeleteContractProperties) | Node.js 18+ (uses built-in fetch); ESM. Dependencies: @iarna/toml, csv-parse (npm install). |
| Steps 10–11 (document load) | Windows PowerShell 5.0+; must run on a Windows host that can see the \\phsabc\root\… file share. They depend on a _common/OracleFusionCommon.psm1 module (carried alongside step 11). |
| Target / auth | Oracle Fusion pod iaequp.fa.ocs.oraclecloud.com (PROD), HTTP Basic, service account CONVERSION, REST base path /fscmRestApi/resources/11.13.18.05. |
| Credentials | Node steps read repo-root settings.toml; PowerShell steps read a per-folder .settings JSON. Both real files are git-ignored; .example templates are committed — copy a template and fill in the password. |

Usage (typical run). Configure settings.toml (and the PowerShell .settings files). Then, from the repo root, run the steps in order for a given batch CSV — e.g. node 7-InsertContract/run.js, node 8-InsertContractProperties/run.js, node 9-InsertContacts/run.js, then (after the documents are staged) the PowerShell steps 10 and 11, then node 12-SubmitContractsForApproval/run.js, wait for Oracle's BPM approval to complete, then node 13-ActivateContracts/run.js. Each script writes a timestamped log under <step>/log/ (Node) or <step>/logs/ (PowerShell) and result CSVs under <step>/output/ (Node) or <step>/logs/ (PowerShell); re-run a step against its output CSV to pick up only the rows that failed. Several Node steps honour DRY_RUN=1 to preview without writing to Oracle.

Full reference: the *PHSA CLMS Data Loader Guide* — doc/PHSA-CLMS-Data-Loader-Guide.md (Appendix D) — documents every script: what it does, its platform/code dependencies, its inputs and outputs, the endpoints it uses to validate data, and any specific logic that applies. Section 3 of this report lists the steps in order; Section 6 is the API endpoint catalogue.

# 2. Conversion Approach & Architecture

## 2.1 Overview

The conversion is implemented as a set of small, idempotent, individually runnable scripts, numbered by execution order. Each script reads a CSV (or a previous step's output CSV), calls the Oracle Fusion REST API, and writes an output/log CSV that records per-record success or failure, so a step can be safely re-run against its own output to pick up only what failed. The contract workstream (steps 1–9, 12, 13) is implemented in Node.js 18+; the document workstream (steps 10–11) is implemented in Windows PowerShell 5+ because it walks a Windows file share.

## 2.2 Source data

| Source file | Rows | Feeds |
| --- | --- | --- |
| input/LAST_BATCH_LOAD.csv | 1,625 contracts | Contract conversion (steps 1–9), then submit/sign (steps 12–13) |
| input/LAST_BATCH_FILES.csv | 1,111 contract-folder lines (962 distinct contract numbers) | Document load (steps 10–11) |
| Network share | \\phsabc\root\HSSBC\SupplyChainAutomation\ConsultantContract\… | Document load — the files themselves |
| BI Publisher report PARTY_CONTACT_ID_CROSSWALK.xdo | — | Step 9 — maps internal contact email → Oracle ContactId |

## 2.3 Integration method

All contract and document operations use the Oracle Fusion REST API under /fscmRestApi/resources/11.13.18.05, with HTTP Basic auth (service account CONVERSION). State transitions (submit-for-approval, sign, validate) use Oracle's ADF custom-action endpoints, which require the application/vnd.oracle.adf.action+json content type and no request body. The internal-contact crosswalk is retrieved via a SOAP call to BI Publisher (/xmlpserver/services/ExternalReportWSSService, runReport). The shared Node HTTP client retries on network errors and retryable HTTP status codes with exponential backoff, honours Retry-After on HTTP 429, and never retries 400/401/403/404 (so auth/permission problems abort immediately rather than looping). The full endpoint catalogue is in Section 6.

# 3. Conversion Process

The pipeline steps, in execution order. Step numbering is sequential only — it does not imply that every step is run on every batch.

| # | Step | Platform | What it does |
| --- | --- | --- | --- |
| 1 | DeleteContracts | Node.js | Deletes contracts by ContractNumber (resolves each to a ContractId, then DELETE). Used to clear a prior load before re-running. |
| 2 | TransformHeadings | Node.js | Offline CSV reshape — renames/normalises column headings to the canonical names the later steps expect. No API calls. |
| 3 | TransformValues | Node.js | Offline value transformation — maps source codes to valid Oracle codes. Ships with a built-in list of valid codes; a live-fetch path against value sets / lookups exists but is commented out. |
| 4 | ValidateValues | Node.js | Validates the transformed values against Oracle reference data — value sets (PHSA_CM_TEAMS) and standard lookups (PHSA_EXPIRY_STRATEGY, PHSA_INITIAL_PRC_STRATEGY, PHSA_OPTION_YEARS_AVAILABLE, PHSA_WB_CONTRACT_TYPE). |
| 5 | FillContractTypeId | Node.js | Resolves each contract-type name to its ContractTypeId via the contract-type list of values. |
| 6 | FillPrimaryPartyId | Node.js | Resolves the supplier/distributor (VendorMasterId) to a SupplierPartyId by reading all suppliers (with the DFF that carries VendorMasterId). |
| 7 | InsertContract | Node.js | Creates the contract in Oracle (POST /contracts) — a fixed base payload plus the row's mapped attributes, description, dates (YYYY-MM-DD), and the PHSA header flexfield (ContractHeaderFlexfieldVA, incl. contractExecutionApproved = "PHSA"). Contract is created in DRAFT. |
| 8 | InsertContractProperties | Node.js | Populates the ContractProperties_c custom object for each contract — POST a new record or PATCH the auto-created one (per-health-org estimated annual spend, contract-type/strategy fields, rebate fields, etc.). |
| 9 | InsertContacts | Node.js | Adds the contract's parties' contacts — admin/buyer contacts on the CUSTOMER party, vendor contact on the SUPPLIER party — resolving internal contacts via the BI Publisher email→ContactId crosswalk and vendor contacts via contractVContacts (creating a supplier contact if none exists), then removes the migration CONVERSION placeholder contact. (9-InsertContacts/retry-and-report.js re-runs the contact load against failures and reports, without the CONVERSION delete.) |
| 10 | EnrichDocumentFilesList | PowerShell | Reads LAST_BATCH_FILES.csv, resolves each CONTRACT_NUMBER to a ContractId, walks the folder PATH on the share, and emits an enriched per-file load list (file name, MIME type, doc type, target ContractId). |
| 11 | ImportContractDocuments | PowerShell | Uploads each file from the enriched list to its contract — ContractDoc → ContractDocuments collection, SupportingDoc/Excel → SupportingDocuments collection — skipping files already present (existence check), trimming Title to ≤ 80 characters. |
| 12 | SubmitContractsForApproval | Node.js | For each DRAFT contract from LAST_BATCH_LOAD.csv, POST .../action/submitForApproval to enter the BPM approval workflow. Returns 200 on accept; Oracle then processes the approval asynchronously, so a wait is required before step 13. |
| 13 | ActivateContracts | Node.js | For each contract that step 12 submitted OK, POST .../action/sign — the final transition to ACTIVE. |
| — | DeleteContractProperties | Node.js | Utility — deletes ContractProperties_c records for given contract numbers (used to clean up before re-running step 8). |
| — | (diagnostics) | Node.js | GET /contracts/{id}?expand=all (status / header flexfield checks), POST .../action/validateContract (why a contract won't leave DRAFT). |

# 4. Contract Conversion — Results & Reconciliation

State of the 1,625-contract batch (input/LAST_BATCH_LOAD.csv) in CLMS PROD after the load (steps 1–9), the document import (steps 10–11), submit-for-approval (step 12) and sign (step 13).

## 4.1 Summary

| State | Count | Status |
| --- | --- | --- |
| ACTIVE (submitted, approved, signed) | 1,559 | Done |
| DRAFT — blocked by an inactive supplier contact on the contract | 63 | Needs data fix (§4.3) |
| Individual exceptions | 3 | Needs investigation (§4.4) |
| Total | 1,625 |  |

1,559 + 63 + 3 = 1,625. The 1,559 ACTIVE contracts are complete — submitForApproval and sign both succeeded and a spot-check confirms StsCode = ACTIVE.

## 4.2 ACTIVE — 1,559 contracts

No action required. These walked DRAFT → PENDING_APPROVAL → APPROVED → PENDING_SIGNATURE → SIGNED → ACTIVE. Recommended: spot-check a sample in the CLMS UI to confirm.

## 4.3 DRAFT, blocked — 63 contracts (inactive supplier contact)

These 63 are still in StsCode = DRAFT. submitForApproval returns HTTP 200 but the contract cannot leave DRAFT: it fails the contract validation OKC_VAL_INACTIVE_SUPPLIER_CONT — "The supplier contact <name> is inactive. Select an active contact on the parties tab." (Confirmed by running the validateContract action on each.) Re-running step 12 or step 13 will not change this until the contact data is fixed.

The 63 break down across 9 inactive supplier contacts:

| Inactive supplier contact | # contracts |
| --- | --- |
| ChristyAnn Fratpietro | 24 |
| Shelley Masyoluk | 22 |
| Adam Sawulski | 6 |
| Ian Pequegnat | 4 |
| Amy Maher | 2 |
| Jack Krzyanowski | 2 |
| Bruce Nelson | 1 |
| Darren Bombardier | 1 |
| NA NA | 1 |
| Total | 63 |

To clear them: reactivate those 9 contacts in their Oracle supplier records, or on each of the 63 contracts replace the inactive supplier contact with an active one on the Parties tab. Then re-run node 12-SubmitContractsForApproval/run.js <csv of the 63> → wait for Oracle's BPM approval → node 13-ActivateContracts/run.js. A ready-made input CSV of the 63 (ContractNumber, ContractId, inactive contact) is doc/appendix-a-blocked-contracts.csv (also reproduced in Appendix A).

## 4.4 Individual exceptions — 3 contracts

| ContractNumber | ContractId | Current state | What's needed |
| --- | --- | --- | --- |
| SOW20260116HP–CH–TEKsystems-01 | — (ambiguous) | This ContractNumber matches 2 separate contracts in Oracle, so it was never processed. | Identify the two contracts, determine which is correct (the other is likely a duplicate/test), then submit + sign the correct one. |
| SOW20260116HP–CH–Apex Systems-01 | 300000007523941 | PENDING_ACCEPTANCE. submitForApproval is rejected (OKC-196129 — not valid from this state); sign is rejected (OKC-196434 — operation not allowed on this contract type). | Check whether it just needs the next workflow step (e.g. acceptance) rather than submit/sign — its contract type apparently doesn't use the e-signature sign action. May already be effectively complete. |
| SOW20251028DB-11 | 300000007914893 | EXPIRED. Can't be submitted or signed from this state. | Confirm the contract end date is correct. If it's genuinely expired it shouldn't be activated — flag with the business owner. |

## 4.5 Party / contact insertion exceptions — 107 contracts (step 9)

Step 9 (InsertContacts) adds the lead-manager / buyer contacts to the CUSTOMER party and the vendor contact to the SUPPLIER party of each contract, then removes the migration CONVERSION placeholder contact. For 107 contracts one or more of those operations could not be completed and the contract was written to doc/Supplier-Contacts-FAILED.csv (columns ContractNumber, ContractId, OracleInternalId, PrimaryPartyId, SupplierName, VendorContactName, VendorContactEmail, ISSUE, ACTION_NEEDED, ADMIN_RESULT, BUYER_RESULT, VENDOR_RESULT, DELETE_CONVERSION). These are master-data / concurrency follow-ups, not load defects — and they are independent of the 1,559 / 63 / 3 contract-status outcome in §4.1 (a contract can be ACTIVE and still appear here if, e.g., its admin/buyer contacts weren't in the crosswalk).

| ISSUE | # contracts | Meaning | Action needed |
| --- | --- | --- | --- |
| NO_PHSA_CONTACTS | 87 | The lead-manager and buyer emails are not in Oracle's contact directory / crosswalk (ADMIN_RESULT = BUYER_RESULT = NOT_IN_CROSSWALK); the vendor contact was generally fine (VENDOR_RESULT = ALREADY_EXISTS on 83, SKIP on 4). | Add those internal contacts to the Oracle contact directory, then re-run step 9 for these contracts. |
| VENDOR_CONTACT_ORPHANED | 8 | A supplier contact was created in Oracle but could not be linked to the contract (VENDOR_RESULT = FAIL: Created but could not resolve ContactId from contractVContacts) due to duplicates. | On the supplier record, find the just-created contact and link it to the contract as VENDOR_CONTACT. |
| VENDOR_CONTACT_NOT_CREATED | 6 | The POZ_SUPPLIERS row was locked by another user at the time (VENDOR_RESULT = FAIL: HTTP 400 … Failed to lock the record in table POZ_SUPPLIERS …); the contact has duplicates. | Re-run the vendor-contact insert (step 9) for these contracts. |
| SUPPLIER_PROFILE_LOCKED | 4 | The supplier has a pending profile change request, so Oracle won't accept edits (VENDOR_RESULT = FAIL: HTTP 400 … This supplier profile is locked for editing … (POZ-2130454)). Affects STEVENS COMPANY LTD (Tomas Zeman) ×2 and BOWERS MEDICAL SUPPLY (Joel De Leon) ×2. | Wait for the supplier's profile change request to be approved, then re-run step 9 for these contracts. |
| Total | 107 |  |  |

The 6 supplier contacts that were created in Oracle but not linked (VENDOR_CONTACT_ORPHANED) are the ones to clean up carefully — link, don't re-create:

| ContractNumber | ContractId | Supplier (PrimaryPartyId) | Created contact |
| --- | --- | --- | --- |
| SOW20241220CS-12 | 300000007913611 | 300000006471712 | Michael Pedemonti |
| SOW20250616CS | 300000007912917 | 300000006471712 | Ian Brunton |
| SOW20250911SL | 300000007914770 | 300000006471712 | Manish Anand |
| SOW20251021CS3 | 300000007913109 | 300000006471712 | Saad Zafar |
| SOW20260120ZZ | 300000007916385 | 300000006503701 | Bryan Farrell |
| SOW20260319MT | 300000007913133 | 300000006471712 | Thomas Yoo |

Separately, on 88 of the 107 the migration CONVERSION placeholder contact could not be removed from the CUSTOMER party (DELETE_CONVERSION = FAIL: HTTP 400); on the other 19 there was nothing to remove (NONE_FOUND). Once the contact issues above are resolved and step 9 is re-run, the leftover CONVERSION contact should be cleaned up on those 88 as well. Per-contract detail (including ACTION_NEEDED text and the per-role results) is in doc/Supplier-Contacts-FAILED.csv.

# 5. Contract Document Load — Results & Reconciliation

Upload of the source files referenced by input/LAST_BATCH_FILES.csv into the matching CLMS contracts. The companion per-line status file is doc/LAST_BATCH_FILES-final-status-2026-05-11.csv (Appendix C).

## 5.1 Summary

| Metric | Count |
| --- | --- |
| Batch lines (contract folders) | 1,111 |
| → resulted in document loads (LOADED) | 593 |
| → contract number not in Oracle (CONTRACT NOT FOUND) | 516 |
| → contract found but folder empty (NO DOCUMENTS FOUND) | 2 |
| Distinct contracts in the batch | 962 |
| → found & loaded in Oracle | 538 |
| → not found in Oracle | 424 |
| Document upload attempts (one per file found) | 2,631 |
| → uploaded OK | 2,631 (100%) |
| → failed to load | 0 |
| Distinct documents now in Oracle (across the 538 contracts) | 2,529 — 1,754 Contract Documents + 775 Supporting Documents |

Every file that the batch pointed at and that belongs to a contract Oracle knows about is loaded. The only non-loads are batch lines for contracts that don't exist in this Oracle instance (424 distinct, Appendix B) and one contract whose folders were empty.

On the 2,631 vs 2,529: about 50 contracts were listed twice in the batch — once under …\consultantcr\<SOW…>\ and once under …\consultantcr\March2026\<SOW…>\ — with the same files in both folders. Each listing was uploaded, producing 102 duplicate documents; an earlier smoke test also caused 5 documents on SOW20210603GP to be loaded twice. All 107 duplicate copies were removed in a follow-up de-duplication pass, leaving exactly one copy of each filename per contract. So the LOADED lines and the per-line DOCS_LOADED column count files attempted from that path (2,631 total); Oracle holds 2,529 distinct documents.

## 5.2 Document load status — by outcome

| Status | Batch lines | Documents |
| --- | --- | --- |
| LOADED | 593 | 2,631 uploaded (2,529 distinct after de-dup) |
| CONTRACT NOT FOUND | 516 (424 distinct contract numbers; 92 of them appear on >1 line) | 0 |
| NO DOCUMENTS FOUND | 2 (1 contract, listed under 2 paths) | 0 |
| Total | 1,111 |  |

By document type (uploaded): 1,856 Contract Documents (OKC_DOCUMENTS_CONTRACT), 775 Supporting Documents (OKC_DOCUMENTS_SUPPORTING_DOC), 0 Excel/spreadsheet (PHSA_ITEM_SPREADSHEETS).

## 5.3 Documents that did not load — and why

No documents are currently in a failed state — every file that could be uploaded was. For completeness:

A. Transient failures during the run — all resolved. 56 documents failed on the first pass with HTTP 400 — Value '<filename>' for field Title exceeds the maximum length allowed (file names longer than ~80 characters; Oracle's Title attribute is length-limited, UploadedFileName / FileName are not). The importer now trims Title to ≤ 80 characters (keeping the extension) and sends the full file name in the other fields. All 56 were re-loaded on the re-run (1 was found already present by the existence check, so 55 were uploaded). 0 remain failed.

B. Batch lines that produced no document load:

| Reason | Batch lines | Affects |
| --- | --- | --- |
| Contract number does not exist in Oracle Fusion (/contracts?q=ContractNumber=… returned no match) | 516 | 424 distinct contract numbers — full list in Appendix B and in LAST_BATCH_FILES-final-status-2026-05-11.csv (rows with STATUS = CONTRACT NOT FOUND) |
| Contract found, but no ContractDoc, SupportingDoc, or PO*/SOW* files in the folder | 2 | SOW20251211-POSPF-BH (ContractId 300000007911000), listed under both \\phsabc\root\HSSBC\SupplyChainAutomation\ConsultantContract\consultantcr\SOW20251211-POSPF-BH and …\consultantcr\March2026\SOW20251211-POSPF-BH — both folders empty of loadable documents |

The 424 unresolved contract numbers (≈ 44% of the batch's distinct contracts) suggest either an environment mismatch, contracts not yet migrated, or contract-number formatting differences. None of this is a defect in the load — there was simply nothing in Oracle to attach the documents to.

## 5.4 Where the data lives

| Item | Path |
| --- | --- |
| Final per-line status (this report's companion) | doc/LAST_BATCH_FILES-final-status-2026-05-11.csv — columns CONTRACT_NUMBER, PATH, CONTRACT_ID, STATUS, DOCS_LOADED, DETAIL, one row per batch input line |
| Per-document detail (every file, with Done / Error / ErrorDescription) | 11-ImportContractDocuments/logs/ContractDocumentLoadList-…csv |
| Enrichment output (the load list) | 10-EnrichDocumentFilesList/logs/ContractDocumentLoadList-…csv |
| De-dup plan / result | …/logs/DeduplicateContractDocuments-{plan,result}-*.csv |
| Run logs | <ScriptName>/logs/<ScriptName>-<timestamp>.log |

# 6. Integration / API Reference

Every Oracle endpoint touched by the conversion scripts, inventoried from the code.

## 6.1 Connection

| Item | Value |  |
| --- | --- | --- |
| Host | iaequp.fa.ocs.oraclecloud.com (PROD) — from settings.toml [server] baseUrl (Node) / .settings BaseUrl (PowerShell) |  |
| REST base path | /fscmRestApi/resources/11.13.18.05 |  |
| Auth | HTTP Basic — Authorization: Basic base64(username:password), user CONVERSION |  |
| Default headers (Node lib/client.js) | Content-Type: application/json, Accept: application/json (overridden for ADF actions and SOAP) |  |
| Retry | exponential backoff on network errors and retryable HTTP codes; 400/401/403/404 are never retried; honours Retry-After on 429 |  |
| Common query params | onlyData=true, totalResults=true, limit=N + offset=N (pages of 500, except the step-11 existence check which uses 200), q=<expr>, fields=<csv>, `expand=all | <child>` |

## 6.2 Endpoint catalogue

### 6.2.1 /contracts

| Method & path | Purpose | Notes / payload | Used by |
| --- | --- | --- | --- |
| GET /contracts?q=ContractNumber=<n>&fields=ContractId&onlyData=true | Resolve a ContractNumber to its Fusion ContractId | 0 results = not found; >1 = ambiguous (flagged) | 1-DeleteContracts, 12-SubmitContractsForApproval (fallback), 10-EnrichDocumentFilesList |
| GET /contracts?limit=1&onlyData=true | Startup sanity check (any 2xx = API reachable / creds OK) | — | 1-DeleteContracts, 11-ImportContractDocuments, reference PowerShell |
| GET /contracts?fields=ContractId,ContractNumber&onlyData=true&totalResults=true&limit=500&offset=N (paginated) | Build a ContractNumber → ContractId map | step 8 variant adds Id,MajorVersion (needs internal Id/version) | 9-InsertContacts (+ retry-and-report.js), 8-InsertContractProperties |
| GET /contracts/{ContractId}?expand=all (or expand=ContractHeaderFlexfieldVA) | Full contract resource incl. child collections | key scalars: StsCode, StateTransitionFlowState, Status, SubmitRenderedFlag, SignContractRenderedFlag, ValidateContractRenderedFlag, DateApproved, DateSigned | diagnostics |
| POST /contracts | Create a contract (in DRAFT); response carries ContractId | fixed base — EnableElectronicSignFlag:false, TemplateFlag:false, BuyOrSell:"B", AuthoringPartyCode:"INTERNAL", PHSACustomValidationCompleted_c:true, AccessLevel:"UPDATE", OrgId:300000004527105, LegalEntityId:300000004643005 — plus mapped attributes, Description (ASCII-transliterated), ContractHeaderFlexfieldVA:[{ … phsaCMTeam, contractExecutionApproved:"PHSA", phsaCategory1/2/3 … }]; dates YYYY-MM-DD | 7-InsertContract |
| DELETE /contracts/{ContractId} | Delete a contract | — | 1-DeleteContracts |
| GET /contracts/{ContractId}/child/ContractParty?expand=all | The contract's parties (each: PartyRoleCode CUSTOMER/SUPPLIER, self-link href, nested ContractPartyContact[] with ContactRoleCode CONTRACT_ADMIN/BUYER/VENDOR_CONTACT, PartyContactName) | — | 9-InsertContacts (+ retry-and-report.js) |
| POST {ContractPartyHref}/child/ContractPartyContact | Add a contact (admin/buyer to CUSTOMER, vendor contact to SUPPLIER) | path = ContractParty self-link href (host stripped) + /child/ContractPartyContact; body: ContactRoleCode + resolved ContactId | 9-InsertContacts (+ retry-and-report.js) |
| DELETE {ContractPartyContactHref} | Remove the migration CONVERSION contact from the CUSTOMER party | — | 9-InsertContacts |
| GET /contracts/{ContractId}/child/ContractDocuments?fields=…&limit=200&offset=N (paginated) | Existing contract documents (existence check) | ?fields=UploadedFileName returns null here — fetch the full item; CategoryName seen: OKC_DOCUMENTS_CONTRACT, OKC_DOCUMENTS_PCD | 11-ImportContractDocuments |
| GET /contracts/{ContractId}/child/SupportingDocuments?…&limit=200&offset=N (paginated) | Peer collection to ContractDocuments (fetch separately) | CategoryName seen: OKC_DOCUMENTS_SUPPORTING_DOC, PHSA_ITEM_SPREADSHEETS | 11-ImportContractDocuments |
| POST /contracts/{ContractId}/child/ContractDocuments / POST /contracts/{ContractId}/child/SupportingDocuments | Upload a file to a contract | body: DatatypeCode:"FILE", Title:"<file name, ≤80 chars>", UploadedFileContentType:"<MIME>", UploadedFileName:"<full name>", FileContents:"<base64>", Description, FileName:"<full name>", CategoryName; resource & CategoryName from DocType: ContractDoc→ContractDocuments+OKC_DOCUMENTS_CONTRACT, SupportingDoc→SupportingDocuments+OKC_DOCUMENTS_SUPPORTING_DOC, Excel→SupportingDocuments+PHSA_ITEM_SPREADSHEETS | 11-ImportContractDocuments |
| POST /contracts/{ContractId}/action/submitForApproval | Submit a draft contract into the BPM approval workflow | Content-Type: application/vnd.oracle.adf.action+json, no body; 200 on accept but the contract may still fail validation and stay DRAFT; failure seen: OKC-196129 (not in a state from which SUBMIT is valid — e.g. PENDING_ACCEPTANCE, EXPIRED) | 12-SubmitContractsForApproval |
| POST /contracts/{ContractId}/action/sign | Sign an approved contract (final transition → ACTIVE) | Content-Type: application/vnd.oracle.adf.action+json, no body; failures seen: OKC-196583 (not in PENDING_SIGNATURE), OKC-196434 (operation not allowed on this contract type) | 13-ActivateContracts |
| POST /contracts/{ContractId}/action/validateContract | Run contract validation without changing state | Content-Type: application/vnd.oracle.adf.action+json, no body; returns { result: { Errors:[{ MessageName, MessageText, ObjectName, … }], Warnings:[…] } }; e.g. OKC_VAL_INACTIVE_SUPPLIER_CONT | diagnostics |
| GET /contracts/300000006409761/lov/ContractTypeAllVA?fields=ContractTypeId,Name&onlyData=true&limit=500 | Contract-type list of values (ContractTypeId ↔ Name) | 300000006409761 is a fixed reference contract id used only to reach the LOV resource | 5-FillContractTypeId |

### 6.2.2 /suppliers

| Method & path | Purpose | Notes / payload | Used by |
| --- | --- | --- | --- |
| GET /suppliers?fields=SupplierId,SupplierPartyId,Supplier,DFF&expand=all&onlyData=true&totalResults=true&limit=500&offset=N (paginated) | Every supplier with the DFF (carries VendorMasterId) → build VendorMasterId → SupplierPartyId | — | 6-FillPrimaryPartyId |
| GET /suppliers?fields=SupplierId,SupplierPartyId&onlyData=true&totalResults=true&limit=500&offset=N (paginated) | SupplierPartyId → SupplierId map (composed with step 6's reference CSV → VendorMasterId → SupplierId) | — | 7-InsertContract |
| GET /suppliers?q=SupplierPartyId=<id>&fields=SupplierId,SupplierPartyId&onlyData=true | Resolve one supplier's SupplierId from its party id | — | 9-InsertContacts (+ retry-and-report.js) |
| POST /suppliers/{SupplierId}/child/contacts | Create a supplier contact when the needed vendor contact doesn't exist | body: FirstName, LastName, AdministrativeContactFlag:true, PhoneNumber, Email | 9-InsertContacts (+ retry-and-report.js) |

### 6.2.3 /contractVContacts

| Method & path | Purpose | Notes | Used by |
| --- | --- | --- | --- |
| GET /contractVContacts?onlyData=true&fields=ContactId,PartyId,ContactName,EmailAddress&q=PartyId=<primaryPartyId> | Existing vendor contacts for a supplier party — find an existing ContactId before creating one | — | 9-InsertContacts (+ retry-and-report.js) |

### 6.2.4 /ContractProperties_c (PHSA custom EFF object; auto-created when a contract is created)

| Method & path | Purpose | Notes / payload | Used by |
| --- | --- | --- | --- |
| GET /ContractProperties_c?fields=Id,ObjectId_c&onlyData=true&totalResults=true&limit=500&offset=N (paginated) | All properties records → ObjectId_c (= contract internal Id) → record Id; decide POST-new vs PATCH-existing | — | 8-InsertContractProperties |
| GET /ContractProperties_c?q=ContractNumber_c=<n>&fields=Id,ContractNumber_c,ObjectId_c,RecordName,MajorVersion_c,CreationDate&onlyData=true&limit=500&offset=N | Properties records for a given contract number — find what to delete | — | DeleteContractProperties |
| POST /ContractProperties_c / PATCH /ContractProperties_c/{Id} | Create / update the properties record | body: RecordName (= ContractNumber), ObjectId_c (= contract internal Id), MajorVersion_c, SourcingTrackerID_c, ParticipatingHA_c, Text02_c, Number06_c–Number14_c (per-health-org estimated annual spend + total), PDText01_c (JSON array of ContractTypeName), PDText02_c (InitialProcurementStrategy), PDText03_c (ExpiryStrategy), Text11_c/Text12_c/Text13_c (rebate), Text18_c (AgencyOrDepartment), Date01_c (DateOfNextPriceIncrease, ISO date); null/blank fields omitted | 8-InsertContractProperties |
| DELETE /ContractProperties_c/{Id} | Delete a properties record | — | DeleteContractProperties |

### 6.2.5 /valueSets and /standardLookups (reference-code lookups)

| Method & path | Purpose | Notes | Used by |
| --- | --- | --- | --- |
| GET /valueSets/{resourceCode}/child/values?fields=Value&onlyData=true[&limit=N&offset=N] | Valid values for a value set — CMTeam → PHSA_CM_TEAMS | — | 4-ValidateValues; 3-TransformValues (live path commented out) |
| GET /standardLookups/{resourceCode}/child/lookupCodes?fields=LookupCode&q=<filter>&onlyData=true | Valid lookup codes — ExpiryStrategy → PHSA_EXPIRY_STRATEGY, InitialProcurementStrategy → PHSA_INITIAL_PRC_STRATEGY, OptionYearsAvailable → PHSA_OPTION_YEARS_AVAILABLE, ContractTypeName → PHSA_WB_CONTRACT_TYPE | — | 4-ValidateValues; 3-TransformValues (commented out) |

### 6.2.6 SOAP / BI Publisher — /xmlpserver/services/ExternalReportWSSService

| Method & path | Purpose | Notes | Used by |
| --- | --- | --- | --- |
| POST /xmlpserver/services/ExternalReportWSSService | Run the internal-contact crosswalk report | Content-Type: application/soap+xml; charset=utf-8 (SOAP 1.2); body = a runReport envelope (http://xmlns.oracle.com/oxp/service/PublicReportService) with reportAbsolutePath = /Custom/PHSA/Suppliers/Interfaces/PARTY_CONTACT_ID_CROSSWALK.xdo; response: extract <ns2:reportBytes>, base64-decode → CSV mapping email → Oracle ContactId | 9-InsertContacts (+ retry-and-report.js) |

## 6.3 Script → endpoints

| Script | Endpoints used |
| --- | --- |
| 1-DeleteContracts | GET /contracts?q=ContractNumber=…; GET /contracts?limit=1 (sanity); DELETE /contracts/{id} |
| 2-TransformHeadings | none — offline CSV reshape |
| 3-TransformValues | none active — GET /valueSets/.../child/values, GET /standardLookups/.../child/lookupCodes present but commented out |
| 4-ValidateValues | GET /valueSets/{code}/child/values; GET /standardLookups/{code}/child/lookupCodes |
| 5-FillContractTypeId | GET /contracts/300000006409761/lov/ContractTypeAllVA |
| 6-FillPrimaryPartyId | GET /suppliers?...&expand=all (paginated) |
| 7-InsertContract | GET /suppliers?fields=SupplierId,SupplierPartyId (paginated); POST /contracts |
| 8-InsertContractProperties | GET /contracts?fields=Id,ContractId,ContractNumber,MajorVersion (paginated); GET /ContractProperties_c?fields=Id,ObjectId_c (paginated); POST /ContractProperties_c; PATCH /ContractProperties_c/{id} |
| 9-InsertContacts | POST /xmlpserver/services/ExternalReportWSSService (SOAP crosswalk); GET /contracts?fields=ContractId,ContractNumber (paginated); GET /contracts/{id}/child/ContractParty?expand=all; GET /contractVContacts?q=PartyId=…; GET /suppliers?q=SupplierPartyId=…; POST /suppliers/{id}/child/contacts; POST {partyHref}/child/ContractPartyContact; DELETE {partyContactHref} |
| 9-InsertContacts/retry-and-report.js | same family as 9-InsertContacts (minus the CONVERSION delete) |
| 10-EnrichDocumentFilesList (PowerShell) | GET /contracts?q=ContractNumber=… |
| 11-ImportContractDocuments (PowerShell) | GET /contracts?limit=1 (sanity); GET /contracts/{id}/child/ContractDocuments & …/SupportingDocuments (paginated, limit=200 — existence check); POST /contracts/{id}/child/ContractDocuments & …/SupportingDocuments (upload) |
| 12-SubmitContractsForApproval | GET /contracts?q=ContractNumber=… (fallback id resolve); POST /contracts/{id}/action/submitForApproval |
| 13-ActivateContracts | POST /contracts/{id}/action/sign |
| DeleteContractProperties | GET /ContractProperties_c?q=ContractNumber_c=… (paginated); DELETE /ContractProperties_c/{id} |
| diagnostics | GET /contracts/{id}?expand=all; POST /contracts/{id}/action/validateContract |

# 7. Outstanding Items & Recommendations

## 7.1 Contract conversion

- 63 blocked contracts — fix the 9 inactive supplier contacts (reactivate them in their Oracle supplier records, or swap them for active contacts on each of the 63 contracts' Parties tab), then re-run step 12 → wait for BPM approval → step 13 for the 63. Input list: doc/appendix-a-blocked-contracts.csv / Appendix A.

- 3 individual exceptions — handled per §4.4, with PHSA + the Oracle administrator: resolve the ambiguous SOW20260116HP–CH–TEKsystems-01 (two matching contracts); confirm whether SOW20260116HP–CH–Apex Systems-01 (PENDING_ACCEPTANCE, contract type that doesn't use sign) is already complete; confirm whether SOW20251028DB-11 (EXPIRED) should be activated at all.

- 107 party/contact exceptions (step 9, §4.5 / Appendix E / doc/Supplier-Contacts-FAILED.csv) — add the 87 contracts' lead-manager/buyer contacts to the Oracle contact directory; link (don't re-create) the 8 orphaned supplier contacts that were already created; re-run step 9 for the 8 lock-contention and 4 supplier-profile-locked contracts (the latter after the supplier profile change requests clear); then clean up the leftover CONVERSION placeholder on the 88 where its removal failed.

- Spot-check a sample of the 1,559 ACTIVE contracts in the CLMS UI.

- No code changes required — steps 12 and 13 worked as designed; everything outstanding is Oracle data/config.

After the 63 and the 3 are resolved, all 1,625 should be ACTIVE (modulo any contract that legitimately shouldn't be, e.g. the expired one).

## 7.2 Contract document load

- 424 unresolved contract numbers (CONTRACT NOT FOUND) — need a PHSA decision: not yet migrated? wrong environment? contract-number formatting differences? Full list in Appendix B / doc/appendix-b-contracts-not-found.csv, and as the STATUS = CONTRACT NOT FOUND rows of LAST_BATCH_FILES-final-status-2026-05-11.csv (which also shows the source folder path; 92 of the 424 appear on more than one batch line).

- `SOW20251211-POSPF-BH` (ContractId 300000007911000) — both source folders were empty of loadable documents; confirm there are no documents to load, or supply them.

- No defects in the load itself — 2,631/2,631 files uploaded; the 56 transient Title-length failures were resolved; 107 duplicates were cleaned up; 0 duplicates remain.

## 7.3 General

- Credentials — the PROD Oracle password lives only in the git-ignored settings.toml / .settings files; only .example templates with placeholder passwords are committed. Rotate the CONVERSION account password if there's any concern it was exposed.

- Runtime artifacts — */log/, */logs/, */output/ are git-ignored and contain PROD data; keep them out of version control.

- Maintenance / re-running the loader — see the *PHSA CLMS Data Loader Guide* (doc/PHSA-CLMS-Data-Loader-Guide.md, Appendix D) for the per-script reference: what each script does, its platform/code dependencies, inputs/outputs, validation endpoints, and specific logic. Section 1.5 of this report has the short version.

# 8. Appendices

| Appendix | Contents | File |
| --- | --- | --- |
| A | The 63 DRAFT/blocked contracts and their inactive supplier contact (ContractNumber, ContractId) | doc/appendix-a-blocked-contracts.csv |
| B | The 424 contract numbers referenced by the document batch that do not exist in Oracle Fusion | doc/appendix-b-contracts-not-found.csv |
| C | Final per-line contract-document load status — one row per batch input line (CONTRACT_NUMBER, PATH, CONTRACT_ID, STATUS, DOCS_LOADED, DETAIL) | doc/LAST_BATCH_FILES-final-status-2026-05-11.csv |
| D | PHSA CLMS Data Loader Guide — per-script reference (purpose, platform/code dependencies, inputs/outputs, validation endpoints, specific logic) | doc/PHSA-CLMS-Data-Loader-Guide.md |
| E | Party/contact insertion exceptions (step 9) — 107 contracts, per-role results and action needed | doc/Supplier-Contacts-FAILED.csv |

## Appendix A — the 63 DRAFT/blocked contracts and their inactive supplier contact

Source: doc/appendix-a-blocked-contracts.csv (columns InactiveSupplierContact, ContractNumber, ContractId).

| Contract Number | Contract ID | Supplier Name | Contact Name |
| --- | --- | --- | --- |
| CL02282SM-2024 | 300000007906912 | SOUTHMEDIC INC | Adam Sawulski |
| CL03842SO-FHA | 300000007909649 | SOUTHMEDIC INC | Adam Sawulski |
| CL03842SO-PHSA | 300000007911295 | SOUTHMEDIC INC | Adam Sawulski |
| CL03842SO-VIHA | 300000007910540 | SOUTHMEDIC INC | Adam Sawulski |
| CL04097SO-2025 | 300000007910790 | SOUTHMEDIC INC | Adam Sawulski |
| CL06735SM-2024 | 300000007906936 | SOUTHMEDIC INC | Adam Sawulski |
| CL02849MC-2022 | 300000007879509 | MCARTHUR MEDICAL SALES INC | Amy Maher |
| CL02974MC2-2022 | 300000007907536 | MCARTHUR MEDICAL SALES INC | Amy Maher |
| CE06156ST | 300000007907512 | STERIS CANADA SALES ULC | Bruce Nelson |
| CL01855CA-2025 | 300000007910676 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02399CHC-2025 | 300000007909610 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02449CD-2024 | 300000007907783 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02450BB-2024 | 300000007906857 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02450BE-2024 | 300000007906502 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02451BE-2024 | 300000007906511 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02452BB-2024 | 300000007907791 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02452BE-2024 | 300000007907460 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL02453BE-2024 | 300000007907467 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL03289CA-DER | 300000007910597 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL03522CA-2025 | 300000007911219 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL03672CA-CAR | 300000007907805 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL03675CA-CARD | 300000007907798 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL03924CA-2023 | 300000007907161 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04301CA-CHC | 300000007902114 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04302CA-CHC | 300000007902121 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04302CA-DOM | 300000007879363 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04303CA-DOM | 300000007879379 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04303CO | 300000007881282 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04474CA-CHC | 300000007909689 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04475CA-CHC | 300000007881274 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04475CA-DOM | 300000007879371 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL05331CA-CR | 300000007879886 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL06164CA-2024 | 300000007908554 | CARDINAL HEALTH CANADA INC | ChristyAnn Fratpietro |
| CL04443AR-2024 | 300000007908791 | MCARTHUR MEDICAL SALES INC | Darren Bombardier |
| CL03669ST-2023 | 300000007908234 | STERIS CANADA SALES ULC | Ian Pequegnat |
| CL06413-2023M | 300000007907421 | STERIS CANADA SALES ULC | Ian Pequegnat |
| CL06413CA-2023 | 300000007906432 | STERIS CANADA SALES ULC | Ian Pequegnat |
| CL06414ST-2023 | 300000007909712 | STERIS CANADA SALES ULC | Ian Pequegnat |
| CL02282PI-2024 | 300000007907837 | PRIMED MEDICAL PRODUCTS INC | Jack Krzyanowski |
| CL04259PR-2024 | 300000007909285 | PRIMED MEDICAL PRODUCTS INC | Jack Krzyanowski |
| CL02670HE-2025 | 300000007911194 | HEINE USA LTD | Karine Kochen |
| CL01627CA-2023 | 300000007906219 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL01630CA-2023 | 300000007902934 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL01635CA-2023 | 300000007906204 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL01649CA-2023 | 300000007907077 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL01651ME-2024 | 300000007906800 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL02237ME-2024 | 300000007907376 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL02282ML-2024 | 300000007907829 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL02344ML-2025 | 300000007910359 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL03622CA-2023 | 300000007907085 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL03632CA-2023 | 300000007907092 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL03635ML2-2025 | 300000007909778 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL03637ML2-2025 | 300000007910381 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL03667ML2-2025 | 300000007911118 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL03694CA-2023 | 300000007902905 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL03698CA-2023 | 300000007902941 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL03921ME-2023 | 300000007908058 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL04218ML2-2025 | 300000007911086 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL04438ME2-2025 | 300000007909547 | MEDLINE CANADA CORP | Nick Gajdemski |
| CL06216CA-2023 | 300000007906127 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL06217CA-2023 | 300000007902891 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL06219CA-2023 | 300000007906165 | MEDLINE CANADA CORP | Shelley Masyoluk |
| CL06735M-2024 | 300000007906929 | MEDLINE CANADA CORP | Nick Gajdemski |

## Appendix B — contract numbers not found in Oracle (424)

Source: doc/appendix-b-contracts-not-found.csv (one ContractNumber per row). Also available as the STATUS = CONTRACT NOT FOUND rows of LAST_BATCH_FILES-final-status-2026-05-11.csv (which also shows the source folder path; 92 of these appear on more than one batch line). The full list is the CSV; it is not reproduced inline here.

## Appendix C — final per-line document-load status

doc/LAST_BATCH_FILES-final-status-2026-05-11.csv — one row per batch input line, columns CONTRACT_NUMBER, PATH, CONTRACT_ID, STATUS, DOCS_LOADED, DETAIL.

## Appendix D — PHSA CLMS Data Loader Guide

doc/PHSA-CLMS-Data-Loader-Guide.md — the per-script reference for the loader scripts introduced for this batch (see §1.5): what each script does, its platform/code dependencies, its inputs and outputs, the endpoints it uses to validate data, and any specific logic that applies. (Formerly MAINTENANCE.md.)

## Appendix E — party/contact insertion exceptions (step 9)

doc/Supplier-Contacts-FAILED.csv — the 107 contracts where step 9 (InsertContacts) could not fully add the parties' contacts (see §4.5 for the summary). Columns:

- ContractNumber, ContractId, OracleInternalId, PrimaryPartyId, SupplierName, VendorContactName, VendorContactEmail — identify the contract, the supplier party, and the vendor contact involved.

- ISSUE — one of NO_PHSA_CONTACTS, VENDOR_CONTACT_ORPHANED, VENDOR_CONTACT_NOT_CREATED, SUPPLIER_PROFILE_LOCKED.

- ACTION_NEEDED — the per-row remediation instruction.

- ADMIN_RESULT, BUYER_RESULT, VENDOR_RESULT — the per-role outcome: ALREADY_EXISTS, NOT_IN_CROSSWALK, SKIP, or FAIL:<message>.

- DELETE_CONVERSION — whether the migration CONVERSION placeholder contact was removed from the CUSTOMER party: NONE_FOUND (nothing to remove) or FAIL:HTTP 400 (removal rejected).